# 🗓️ AgriPool MVP Daily Checklist (Oct 8 – 24, 2025)

## 🧩 Week 1 – Ideation & Design (Oct 8 – 11)

🎯 Goal: Finalize concept, design, and feature plan

| Date | Tasks |
| --- | --- |
| Oct 8 (Tue) | Review hackathon theme & goals. Define problem statement and user personas (Farmer, Buyer, Transporter, Admin). Write down 3–4 main objectives (reduce post-harvest loss, connect to markets, improve income, climate resilience). |
| Oct 9 (Wed) | Sketch user flow on paper or Figma. Define minimum viable features (signup, login, add produce, view market, order). Outline backend architecture (users, produce, orders, payments). |
| Oct 10 (Thu) | Create Figma mockups: - Login/Register screen - Farmer dashboard - Market page Write README update describing the system overview. |
| Oct 11 (Fri) | Finalize feature list. Set up GitHub repo folders: /frontend, /backend, /docs. Install Flask + MySQL locally and confirm environment setup. |

## ⚙️ Week 2 – Backend Development (Oct 12 – 15)

🎯 Goal: Working API with basic database

| Date | Tasks |
| --- | --- |
| Oct 12 (Sat) | Create Flask project structure. Build User model with registration & login routes. |
| Oct 13 (Sun) | Add Produce and Order models. Implement /add-produce and /get-market endpoints. |
| Oct 14 (Mon) | Add sample data and test API in Postman. Create Transactions model for mock payments. |
| Oct 15 (Tue) | Connect Flask app to MySQL (or SQLite for now). Deploy backend on PythonAnywhere (test API live). |

## 💻 Week 3 – Frontend (Oct 16 – 19)

🎯 Goal: Simple React / React Native interface

| Date | Tasks |
| --- | --- |
| Oct 16 (Wed) | Initialize React or Expo app. Build Login & Register pages. |
| Oct 17 (Thu) | Build Farmer dashboard with “Add Produce” form. Integrate Axios to post data to Flask API. |
| Oct 18 (Fri) | Build “Market” page showing listed produce. Implement basic navigation (React Router or React Navigation). |
| Oct 19 (Sat) | Connect all screens end-to-end. Test registration → login → add produce → view market flow. |

## 🔗 Week 4 – Integration, Testing & Pitch Prep (Oct 20 – 24)

🎯 Goal: Polish, deploy, and prepare to pitch

| Date | Tasks |
| --- | --- |
| Oct 20 (Sun) | Fix bugs and ensure all API calls work. Add minimal payment mock (simulate M-Pesa). |
| Oct 21 (Mon) | Test responsiveness and usability. Deploy frontend on Netlify (Web) or Expo link (Mobile). |
| Oct 22 (Tue) | Write short documentation (how it works, installation, APIs). Record a 1-minute screen capture demo. |
| Oct 23 (Wed) | Create pitch deck (problem, solution, tech, impact). Practice explaining the user flow and benefits. |
| Oct 24 (Thu) | Final QA check. Save GitHub repo & presentation files offline. Submit or present your AgriPool MVP demo at the hackathon 🚀 |